PHASE 2 — NEW FEATURES

SPRINT DELIVERY PLAN

With Claude Code Prompts per Story

Sprints 14–19  |  Version 1.0  |  2026

Implement AFTER Phase 1 (Sprints 0–13) is complete

Companion to: Phase 2 SRS v1.0

# Table of Contents

Table of Contents	1

1. Delivery Overview	1

1.1 Context	1

1.2 Sprint Plan	1

1.3 Velocity & Estimates	1

2. Sprint 14 — Syllabus Tracking (Feature 1)	1

3. Sprint 15 — Class Diary & Monthly Plan (Features 1+2)	1

4. Sprint 16 — Auto Timetable Generation (Feature 3)	1

5. Sprint 17 — Teacher Performance Analysis (Feature 4)	1

6. Sprint 18 — Teacher Class Check-In (Feature 5)	1

7. Sprint 19 — Principal Live Class Monitoring (Feature 6)	1

8. Sprint 20 — Topic-Based Assessment & Student Weakness Analysis (Feature 7)	1

8. Phase 2 Backlog Summary	1

# 1. Delivery Overview

## 1.1 Context

This sprint plan covers Phase 2 only — 6 new features added to SIMS after Phase 1 is complete and stable. Phase 1 spans Sprints 0-13. Phase 2 begins at Sprint 14 and runs for 6 additional two-week sprints (~12 weeks / 3 months).

## 1.2 Sprint Plan

| Sprint | Feature | Scope |
| --- | --- | --- |
| Sprint 14 | Feature 1 — Syllabus Tracking | SyllabusUnit definition, annual lesson plan entry, timetable-first gate, completion marking, behind-schedule alerts |
| Sprint 15 | Feature 2 — Class Diary + Monthly Plan | Panthi wartha potha class diary, monthly plan auto-derivation, carry-forward, month-end summary |
| Sprint 16 | Feature 3 — Auto Timetable Generation | Generation algorithm, conflict avoidance, draft output, finalization and distribution |
| Sprint 17 | Feature 4 — Teacher Performance Analysis | Combined dashboard, outlier flagging, class-composition context, self-view and Principal view |
| Sprint 18 | Feature 5 — Teacher Class Check-In | PWA tap check-in, QR scan check-in, live session auto check-in, immutable audit log |
| Sprint 19 | Feature 6 — Principal Live Monitoring | Real-time status dashboard, late-teacher alert, configurable threshold, auto-refresh |
| Sprint 20 | Feature 7 — Topic-Based Assessment & Analysis | Subject topic definition, mark allocation per topic, per-student topic mark entry, topic-level weakness detection |

## 1.3 Velocity & Estimates

Assumed velocity: 40 story points per 2-week sprint. Total Phase 2: 21 stories, approximately 137 points across 7 sprints. Combined with Phase 1 (62 stories, ~358 points, 14 sprints), the full system totals 79 stories across 20 sprints (~40 weeks).

# 2. Sprint 14 — Syllabus Tracking (Feature 1)

Goal: vishaya nirdeshaya lesson planning — define lessons, plan completion dates, mark complete, flag behind schedule.

P2-SY-01 (5 pts) ¦ Sprint 14

As a subject teacher I want to define all lessons in my subject's official syllabus for the year So that I have a complete structured reference for what must be taught

Acceptance criteria: - Enter and order lesson units per the vishaya nirdeshaya - Lesson list can be copied from a prior year without mutating the original - Each unit has title, order, subject, grade, and academic year

Claude Code prompt: Build a SyllabusUnit model (id, subjectId, gradeId, title, order, academicYear). Build a teacher-facing CRUD UI with drag-and-drop reordering. Add a 'copy from prior year' action duplicating all SyllabusUnit rows from academicYear-1 as new rows for the current year. Write a test confirming the copy creates new rows with the correct academicYear and leaves the source rows unchanged.

P2-SY-02 (5 pts) ¦ Sprint 14

As a subject teacher I want to be blocked from submitting my annual lesson plan until my timetable is finalized So that I cannot plan lesson dates without knowing my actual time slots

Acceptance criteria: - Plan submission UI is disabled until Timetable.finalizedAt is set for the teacher's classes - Clear explanatory message shown while timetable is not finalized - Reminder sent to teacher within a configurable deadline after timetable finalization

Claude Code prompt: Add a prerequisite check on the annual plan submission endpoint: query whether a Timetable with finalizedAt IS NOT NULL exists for all class sections the teacher is assigned to; return 400 with descriptive error if not. Subscribe to the TimetableFinalized domain event (Phase 1 FOUND-024) to notify affected teachers to start their plan. Add a configurable planningDeadlineDays setting and a scheduled reminder job. Write tests for the prerequisite check failing when timetable is not finalized and passing when it is. done

P2-SY-03 (8 pts) ¦ Sprint 14

As a subject teacher I want to assign planned completion dates to every lesson and mark each complete as I teach it So that my planned vs actual coverage is tracked automatically

Acceptance criteria: - Every SyllabusUnit gets a plannedCompletionDate before plan can be submitted - Teacher marks a lesson complete; system records actual date - System auto-flags lessons where today is past planned date and lesson is not yet complete - Section Head and Principal can view completion % per teacher per subject

Claude Code prompt: Add plannedCompletionDate, actualCompletionDate, and isComplete fields to AnnualLessonPlan (one row per SyllabusUnit per teacher per year). Build a 'mark complete' action. Compute behindSchedule flag (today > plannedCompletionDate AND isComplete=false) at query time. Build a Section Head/Principal view aggregating completedUnits/totalUnits as %. Write tests for behindSchedule flag at past/future/exact dates and for the aggregation grouping. done

# 3. Sprint 15 — Class Diary & Monthly Plan (Features 1+2)

Goal: panthi wartha potha daily diary linked to timetable, and auto-derived monthly plan with carry-forward.

P2-CD-01 (8 pts) ¦ Sprint 15

As a class teacher I want to log what I taught in each period, linked to the timetable So that there is a permanent daily record of classroom activity (panthi wartha potha)

Acceptance criteria: - Each timetable period on a given date has a linked diary entry slot - Teacher can enter lesson notes and attach files - System flags missing diary entries past end of day as pending tasks

Claude Code prompt: Build a ClassDiaryEntry model (id, timetableEntryId, date, notes text, attachmentUrls[]). For each TimetableEntry occurrence on a calendar date, expose a diary slot in the teacher's daily view. Support file attachments via Phase 1 file storage. Build a nightly job checking all TimetableEntry occurrences for the day against ClassDiaryEntry; missing entries after period end time are flagged as MissingDiaryEntry and included in the free-period pending task list (feeds into Phase 1 ACAD-091). Write a test for the missing-entry detection query. done

P2-MP-01 (5 pts) ¦ Sprint 15

As a subject teacher I want to see this month's planned lessons automatically without re-entering anything So that I always have an up-to-date monthly view from my annual plan

Acceptance criteria: - Monthly view auto-derived from AnnualLessonPlan where plannedCompletionDate falls in current month - Incomplete lessons from prior months carry forward with a visible flag - Monthly completion % shown automatically

Claude Code prompt: Build a computed monthly view endpoint (no new persisted model). Query AnnualLessonPlan rows where plannedCompletionDate is within the requested month OR (isComplete=false AND plannedCompletionDate is in a prior month), tagging the latter with carriedForward=true. Compute monthCompletionPercent = completedThisMonth / totalDueThisMonth. Write tests for the carry-forward filter at month boundaries and for the completion percentage. done

P2-MP-02 (5 pts) ¦ Sprint 15

As a section head I want to receive a month-end summary of every teacher's lesson coverage in my section So that I can quickly see who is on track and who is falling behind

Acceptance criteria: - Auto-generated summary per teacher per subject: planned vs completed lesson count - Incomplete lessons listed with original planned dates - Summary sent automatically at month end and viewable in dashboard

Claude Code prompt: Build a month-end scheduled job (last calendar day of each month) querying all AnnualLessonPlan rows for teachers in each Section Head's grade range. Aggregate: plannedCount, completedCount, incompleteItems (lesson titles + planned dates) per teacher per subject. Persist as MonthEndSummary and notify Section Heads and Principal. Write a test for the aggregation query against seeded data with mixed complete/incomplete/carried-forward lessons. done

# 4. Sprint 16 — Auto Timetable Generation (Feature 3)

Goal: build the generation algorithm on top of Phase 1's existing timetable data model (SchoolCalendarConfig, TeacherSubjectClassRequirement, TimetableEntry).

Prerequisites: SchoolCalendarConfig (FOUND-020), TeacherSubjectClassRequirement (FOUND-021), TimetableEntry CRUD and manual adjustment UI (FOUND-022, FOUND-023).

P2-TG-01 (13 pts) ¦ Sprint 16

As a school admin officer I want the system to automatically generate a first-draft weekly timetable from my configured requirements So that I don't have to manually build the timetable from scratch every term

Acceptance criteria: - System distributes each teacher-subject-class combination's required periods/week across available slots - Hard constraint: no teacher assigned to two classes in the same day+period - Soft constraint: room conflicts logged but do not block generation - Draft produced within 30 seconds for a typical single-campus school - Generated draft drops into the existing Phase 1 timetable editor for manual adjustment

Claude Code prompt: Implement a timetable auto-generation service. Input: all TeacherSubjectClassRequirement rows for the current term and SchoolCalendarConfig (workingDaysPerWeek x periodsPerDay). Algorithm: constraint-satisfaction greedy — for each requirement, find available (day, period) slots where the teacher has no other TimetableEntry, shuffling slot order to distribute evenly. Hard-fail only on teacher double-booking; soft-log room conflicts as TimetableConflict records. Output: draft TimetableEntry rows with status='draft'. Expose POST /timetable/generate as an async job with a polling status endpoint. Connect to the Phase 1 timetable admin UI's 'Generate Draft' button. Write tests asserting: all requirements' periodsPerWeek are satisfied, no teacher appears twice in the same day+period, and generation completes within 30 seconds on a 30-class seeded dataset. done

P2-TG-02 (5 pts) ¦ Sprint 16

As a school admin officer I want the generated timetable to auto-distribute to all teachers on finalization So that teachers get their schedule immediately without a separate manual step

Acceptance criteria: - Finalizing auto-notifies every teacher with entries - Finalization emits TimetableFinalized event consumed by Feature 1 (P2-SY-02) - Finalization locks auto-generation; manual edits still allowed

Claude Code prompt: Extend the Phase 1 'finalize timetable' action (FOUND-024) to set all TimetableEntry.status from 'draft' to 'published', notify every assigned teacher via the Notification Service, and emit the TimetableFinalized domain event (subscribed to by P2-SY-02). Lock the 'Generate Draft' button once finalizedAt is set. Write a test asserting the TimetableFinalized event fires exactly once on finalization and the generate endpoint errors on an already-finalized timetable. done

# 5. Sprint 17 — Teacher Performance Analysis (Feature 4)

Goal: combined teacher performance dashboard — data and trends, no single score, visible to teacher (self) and Principal/Section Head only.

Prerequisite: Feature 1 (Syllabus Tracking) must be live to provide syllabus completion % as a data source.

P2-TP-01 (8 pts) ¦ Sprint 17

As a subject teacher I want to view my own combined performance dashboard at any time So that I can reflect on my attendance, class results, and syllabus pace without judgment

Acceptance criteria: - Dashboard shows my attendance/punctuality record - Shows pass rate and average marks per class/subject I teach - Shows my syllabus completion % per subject - All shown as separate data and trends — no single combined score - I can only see my own data, never another teacher's

Claude Code prompt: Build a TeacherPerformanceDashboard read model aggregating three sources for a given teacherId: (a) StaffAttendance records — attendanceRate and punctualityRate; (b) Mark records for classes/subjects the teacher is assigned to — passRate (marks>=passMark/total) and averageScore per class per subject; (c) AnnualLessonPlan rows — syllabusCompletionPercent = completed/total per subject. Render as three separate chart/figure sections — do NOT compute a combined score. Enforce access control: reject requests where the requesting user's teacherId does not match the queried teacherId. Write tests for each aggregation query and the cross-teacher access rejection. done

P2-TP-02 (8 pts) ¦ Sprint 17

As a principal I want to view any teacher's combined performance dashboard and see outliers automatically flagged So that I can identify where support is needed, with enough context to be fair

Acceptance criteria: - Principal and Section Head can view any teacher's dashboard - Outlier flag: syllabus completion behind schedule for 2+ consecutive reporting periods - Outlier flag: class pass rate more than 1 std dev below subject+grade average across all sections - Flagged class results show prior year average as context - Teachers cannot see each other's data

Claude Code prompt: Extend the TeacherPerformanceDashboard endpoint with a Principal/SectionHead-only access path accepting any teacherId. Add a weekly outlier job: (1) syllabusOutlier — flag true if syllabusCompletionPercent has been below plannedCompletionPercent for 2+ consecutive weekly snapshots (store in TeacherPerformanceSnapshot); (2) classResultOutlier — compute mean and std dev of passRate across all teachers for the same subject+grade; flag if this teacher's passRate is more than 1 std dev below the mean. For flagged class results, display the prior academic year's average passRate for that class section as context. Enforce role-based access denying Teacher-role users from querying a different teacherId. Write tests for the std-dev outlier calculation and the prior-year context query. done

# 6. Sprint 18 — Teacher Class Check-In (Feature 5)

Goal: three parallel check-in methods writing to the same ClassCheckIn model, with an immutable audit log feeding Feature 6.

P2-CI-01 (5 pts) ¦ Sprint 18

As a class teacher I want to check in to my class with a single tap on my PWA at period start So that I can quickly confirm my presence without disrupting the class

Acceptance criteria: - 'Start Class' button appears on PWA home view during teacher's current timetable period - Tapping creates a ClassCheckIn with method='pwa_tap' - Button only active during an active period; shows 'checked in' state after tap - No duplicate check-ins for the same timetableEntryId+date

Claude Code prompt: Build a ClassCheckIn model (id, timetableEntryId, date, teacherId, checkedInAt, method: enum pwa_tap/qr_scan/live_session_auto). Build a 'Start Class' button on the teacher's PWA home view, rendered only when current time falls within an active TimetableEntry period for the logged-in teacher. POST to /check-in with method='pwa_tap'. Add a unique constraint on (timetableEntryId, date) preventing duplicates. Write tests for the duplicate-prevention constraint and the time-based button visibility logic. done

P2-CI-02 (5 pts) ¦ Sprint 18

As a class teacher I want to check in to my class by scanning a QR code at the classroom door So that I can check in even when I prefer not to use my phone during the period

Acceptance criteria: - Each classroom has a unique QR code linking to a check-in URL for that room - Scanning creates a ClassCheckIn with method='qr_scan' - System resolves which TimetableEntry is active for that room at the current time

Claude Code prompt: Generate a unique QR code per ClassRoom encoding a URL like /checkin/room/{roomId}. Build the /checkin/room/{roomId} endpoint resolving the current active TimetableEntry for that room at request time, then creating a ClassCheckIn with method='qr_scan' for the authenticated teacher. Build an admin UI to generate and print QR codes per room as a PDF. Write a test for the room-to-active-TimetableEntry resolution logic and for the case where no active entry exists (return friendly 404, not 500). done

P2-CI-03 (4 pts) ¦ Sprint 18

As a subject teacher I want online class check-in to happen automatically when I start a live session So that I never have to manually check in for an online class

Acceptance criteria: - Starting a LiveSession automatically creates a ClassCheckIn with method='live_session_auto' - No teacher action required beyond starting the session - Idempotent: skips creation if a ClassCheckIn already exists for that period+date

Claude Code prompt: Subscribe to the LiveSession 'started' event (Phase 1 LMS-121). In the handler, resolve the TimetableEntry linked to the LiveSession and create a ClassCheckIn with method='live_session_auto', teacherId from the session host, and checkedInAt=session.startedAt. If a ClassCheckIn already exists for that timetableEntryId+date (e.g. teacher had already tapped in), skip creation silently. Write tests for the event handler creating the record on session start and the idempotency skip.

P2-CI-04 (3 pts) ¦ Sprint 18

As a school admin officer I want all check-in records to be permanently preserved for audit So that we have an accurate historical record of teacher class presence

Acceptance criteria: - ClassCheckIn records are append-only — no update or delete at the application layer - Every record includes teacher, class, date, time, and method - Records are queryable by date range, teacher, or class for audit

Claude Code prompt: Remove any update/delete routes or service methods for ClassCheckIn. Add a database-level trigger or application-layer guard throwing an error if update/delete is attempted. Build a Principal/Admin-only audit query endpoint returning ClassCheckIn records filterable by teacherId, classSectionId, and dateRange, including the method field. Write a test confirming update and delete endpoints return 405 Method Not Allowed.

# 7. Sprint 19 — Principal Live Class Monitoring (Feature 6)

Goal: real-time Principal dashboard with green/amber/red class status and automatic late-teacher alerts. Requires Feature 5 (check-in) to be live.

P2-LM-01 (13 pts) ¦ Sprint 19

As a principal I want to see in real time which teachers are in their classes and which are not So that I can instantly spot and respond to an unattended class anywhere in the school

Acceptance criteria: - Dashboard shows every current-period TimetableEntry with status: green (checked in), amber (within threshold), red (past threshold, no check-in), grey (not yet started) - Visible to Principal (all classes) and Section Head (their grade range only) - Updates automatically without page reload - Clicking a red/amber entry shows teacher name, class, and room

Claude Code prompt: Build a Principal- and SectionHead-accessible LiveClassMonitor page. On load and on a configurable polling interval (or WebSocket subscription), fetch all TimetableEntry rows for the current period across all class sections and join with ClassCheckIn rows for today. Compute status per entry: green if ClassCheckIn exists; grey if period start is in the future; amber if period started less than LateThresholdMinutes ago with no ClassCheckIn; red if period started more than LateThresholdMinutes ago with no ClassCheckIn. LateThresholdMinutes reads from SchoolSettings at runtime. Render as a grid of colour-coded cards showing teacher, subject, class, and room. Write tests for the status computation at boundary conditions (exactly at threshold, 1 minute before, 1 minute after).

P2-LM-02 (8 pts) ¦ Sprint 19

As a principal I want to be automatically alerted when a teacher has not checked in after the grace period So that I don't have to watch the dashboard constantly to catch an unattended class

Acceptance criteria: - Alert sent to Principal (all classes) and Section Head (their grade range) when a class has been running past threshold with no check-in - Alert includes teacher name, class, subject, room, and minutes since period start - Alert fires once per period per day — not repeatedly - Principal can acknowledge an alert to suppress further notifications for that period

Claude Code prompt: Build a scheduled job running every minute during school hours. For each TimetableEntry currently in progress with no ClassCheckIn, if (currentTime - periodStartTime) > LateThresholdMinutes and no LateAlert exists for this timetableEntryId+date, create a LateAlert record and notify the Principal and the relevant Section Head (scoped to their grade range) via the Notification Service with teacher, class, subject, room, and minutesLate. Build a Principal/Section Head UI 'acknowledge' action setting LateAlert.acknowledgedAt, suppressing further notifications for that period. Write tests for the one-alert-per-period deduplication and the acknowledge-suppression behavior.

P2-LM-03 (3 pts) ¦ Sprint 19

As a school admin officer I want to configure how many minutes after period start a teacher is considered late So that the threshold matches our school's specific policy

Acceptance criteria: - Configurable LateThresholdMinutes in school admin settings - Default is 10 minutes - Change takes effect immediately without restart

Claude Code prompt: Add LateThresholdMinutes to the SchoolSettings model defaulting to 10. Build an admin settings UI input with save. Ensure both the live monitoring status computation (P2-LM-01) and the late-alert job (P2-LM-02) read LateThresholdMinutes from the database at runtime — not a hardcoded constant — so a change takes effect on the next poll/job cycle. Write a test confirming a changed LateThresholdMinutes value affects the status computation output immediately.

# 8. Sprint 20 — Topic-Based Assessment & Student Weakness Analysis (Feature 7)

Goal: extend Phase 1 Grades/Exams and LMS Homework with topic-level mark allocation and entry, so the Student Analysis Engine can identify weaknesses at topic level within a subject, not just subject level.

Prerequisites: Phase 1 Grades & Exams (Sprint 4, CORE-040-043) and LMS Homework (Sprint 11, LMS-110-112) must be live. This feature adds a layer on top of both.

P2-TB-01 (5 pts) ¦ Sprint 20

As a subject teacher I want to define the topics that make up my subject So that I can allocate marks per topic when setting any assessment or homework

Acceptance criteria: - Teacher defines a list of topics per subject (e.g. Maths: Algebra, Geometry, Statistics, Trigonometry) - Topic list is reused across all assessments for that subject — not re-entered each time - Topics can be added, renamed, or archived; archived topics retained for historical records

Claude Code prompt: Build a SubjectTopic model (id, subjectId, teacherId, title, order, isArchived boolean). Build a teacher-facing topic management UI per subject — add, rename, reorder via drag-and-drop, and archive (soft-delete) topics. On archive, set isArchived=true; the topic must still resolve in historical AssessmentTopicAllocation records. Seed a default topic 'General' for subjects where the teacher hasn't yet defined topics. Write a test confirming archived topics still resolve in historical records but are excluded from the active topic list for new assessments.

P2-TB-02 (8 pts) ¦ Sprint 20

As a subject teacher I want to allocate marks per topic when creating any assessment or homework So that the paper is structured by topic and totals compute automatically

Acceptance criteria: - When creating an assessment or homework, teacher allocates a max mark to each topic - Assessment total = sum of topic allocations, computed automatically - Applies to all assessment types: Term Tests, Monthly Tests, Scholarship, O/L, A/L, and LMS Homework - Teacher cannot enter a separate manual total

Claude Code prompt: Build an AssessmentTopicAllocation model (id, assessmentId, subjectTopicId, maxMarks). Extend the Phase 1 Assessment/Homework creation forms with a topic allocation section: list the subject's active SubjectTopics, allow teacher to enter maxMarks per topic, and compute assessmentTotalMarks = SUM(maxMarks) automatically — remove any separate totalMarks input field. Apply to all assessment types (Assessment model from CORE-041 and Assignment model from LMS-110). Write a test confirming the assessment total is always the sum of topic allocations and cannot be set independently.

P2-TB-03 (8 pts) ¦ Sprint 20

As a subject teacher I want to enter marks per topic per student when recording results So that I can precisely record where each student gained or lost marks

Acceptance criteria: - Marks entry grid shows topics as columns and students as rows - Each cell accepts a mark validated against that topic's max allocation - Student total is auto-computed from topic marks — teacher cannot override it - Applies to assessments and graded homework

Claude Code prompt: Extend the Phase 1 marks entry grid (CORE-041) and homework grading flow (LMS-112) to show one column per AssessmentTopicAllocation instead of a single total marks column. Build a TopicMark model (id, assessmentId, studentId, subjectTopicId, score). Validate score <= AssessmentTopicAllocation.maxMarks per cell. Compute the student's total as SUM(TopicMark.score) for that assessment automatically; remove any manual total override. Write tests for the per-cell validation and the auto-total computation.

P2-TB-04 (5 pts) ¦ Sprint 20

As a subject teacher I want students to see their result broken down by topic So that they can clearly see where they lost marks and focus their revision

Acceptance criteria: - Student and parent result view shows marks per topic alongside the total - Shows each topic's score vs max allocation (e.g. Algebra: 14/20, Geometry: 13/15) - Available for all assessments and graded homework where topic allocation was used

Claude Code prompt: Extend the Phase 1 student-facing result view (post CORE-043 publish) and parent portal to display a TopicBreakdown section per assessment: for each TopicMark row for that student, show subjectTopicTitle, score, and maxMarks side by side. Only show the breakdown section when AssessmentTopicAllocation rows exist for that assessment (graceful fallback for assessments created before Feature 7). Extend the Student Analysis Engine (Phase 1 FR-SA-03) to compute a topicWeaknessFlag per student per topic: flag true if the student's average score in that topic across the last N assessments is below the class average for that topic. Write a test for the topic weakness flag computation against seeded multi-assessment data.

# 8. Phase 2 Backlog Summary

| Sprint / Feature | Stories | Points | Cumulative Sprint |
| --- | --- | --- | --- |
| Sprint 14 — Syllabus Tracking | 3 | 18 | Sprint 14 |
| Sprint 15 — Class Diary + Monthly Plan | 3 | 18 | Sprint 15 |
| Sprint 16 — Auto Timetable Generation | 2 | 18 | Sprint 16 |
| Sprint 17 — Teacher Performance Analysis | 2 | 16 | Sprint 17 |
| Sprint 18 — Teacher Class Check-In | 4 | 17 | Sprint 18 |
| Sprint 19 — Principal Live Monitoring | 3 | 24 | Sprint 19 |
| Sprint 20 — Topic-Based Assessment & Analysis | 4 | 26 | Sprint 20 |

Total Phase 2: 21 stories, approximately 137 story points, 7 two-week sprints (~14 weeks). Combined with Phase 1 (62 stories, ~358 points, 14 sprints), the full system totals 83 stories across 21 sprints (~42 weeks).

Every story includes a Claude Code prompt (purple block) ready to paste into an AI coding assistant. Prompts reference Phase 1 models and events by name — review your actual Phase 1 codebase for exact model/field names before pasting, as your team may have used slightly different naming during implementation.

End of Document — SIMS Phase 2 Sprint Plan v1.0