PHASE 5 — SCHOOL ENGAGEMENT & OPERATIONS

SPRINT DELIVERY PLAN

With Claude Code Prompts per Story

Sprints 28–31  |  Version 1.0  |  2026

Implement AFTER Phase 4 is complete

# Table of Contents

Table of Contents	1

1. Delivery Overview	1

1.1 Sprint Plan	1

1.2 Velocity	1

1.3 Complete System	1

2. Sprint 28 — School Events & Calendar Management	1

3. Sprint 29 — Examination Hall Management	1

4. Sprint 30 — Visitor Management	1

5. Sprint 31 — Parent Portal Enhancements	1

6. Phase 5 Backlog Summary	1

Complete System — All Phases	1

# 1. Delivery Overview

## 1.1 Sprint Plan

| Sprint | Module | Scope |
| --- | --- | --- |
| Sprint 28 | Events & Calendar | Event creation, publishing, parent registration, QR ticket generation, attendance tracking |
| Sprint 29 | Examination Hall Management | Hall setup, auto seat allocation, invigilator assignment, admit cards, seating plan generation |
| Sprint 30 | Visitor Management | Visitor sign-in/out, badge generation, host notification, overstay alert, blocked list, audit log |
| Sprint 31 | Parent Portal Enhancements | PTM booking, teacher appointments, feedback/complaints, digital consent forms |

## 1.2 Velocity

Assumed velocity: 40 story points per sprint. Total Phase 5: 12 stories, approximately 118 story points, 4 sprints (~8 weeks).

## 1.3 Complete System

| Phase | Stories | Points | Sprints | Duration |
| --- | --- | --- | --- | --- |
| Phase 1 — Core System | 62 | ~358 | 14 | ~28 weeks |
| Phase 2 — New Features | 21 | ~137 | 7 | ~14 weeks |
| Phase 3 — Sports | 8 | ~73 | 3 | ~6 weeks |
| Phase 3 — Lab | 8 | ~84 | 3 | ~6 weeks |
| Phase 4 (Transport etc.) | TBD | TBD | TBD | TBD |
| Phase 5 — Engagement & Ops | 12 | ~118 | 4 | ~8 weeks |
| TOTAL (ex Phase 4) | 111 | ~770 | 31 | ~62 weeks |

# 2. Sprint 28 — School Events & Calendar Management

Goal: full event workflow — create, publish, register parents, generate QR tickets, track attendance on event day.

P5-EV-01 (13 pts) ¦ Sprint 28

As a principal or admin I want to create, publish, and manage school events with parent registration and QR tickets So that parents can register for events digitally and attendance is tracked on the day

Acceptance criteria: - Create event with name, type, date, time, venue, capacity, and ticket limit per family - Event is draft until published — publish triggers automatic notification to relevant parents - Parents register via PWA — system generates a digital QR ticket per registration - Configurable maximum tickets per family per event - Waiting list when at capacity — auto-notifies waiting parents if place opens - Event cancellation auto-notifies all registered parents

Claude Code prompt: Build an Event model (id, schoolId, name, eventType: configurable enum, date, startTime, endTime, venue, description, capacity, ticketsPerFamily, status: draft/published/cancelled, createdById). Build an EventRegistration model (id, eventId, guardianId, studentId nullable, registeredAt, status: registered/waitlisted/cancelled). Build an EventTicket model (id, eventRegistrationId, qrCode unique, issuedAt). On Event publish: set status=published, send notifications to all relevant guardians via Notification Service. On EventRegistration creation: if total confirmed registrations < capacity, create registration + generate EventTicket with unique QR code; else create with status=waitlisted. On cancellation: set registration status=cancelled, promote first waitlisted registration to registered and generate their ticket, notify them. On Event cancellation: set all EventRegistration status=cancelled and notify all registered guardians. Write tests for capacity enforcement, waitlist promotion on cancellation, and ticket-per-family limit. done

P5-EV-02 (8 pts) ¦ Sprint 28

As a event staff I want to scan parent QR tickets on the event day and track live attendance So that I know exactly how many parents have arrived and how many are still expected

Acceptance criteria: - Scan parent's digital QR ticket to mark attendance - Live dashboard shows registered count, checked-in count, and no-show count - Invalid or expired QR code shows a clear rejection message - Post-event attendance report exportable as PDF

Claude Code prompt: Build an EventAttendance model (id, eventTicketId, scannedAt, scannedById). Build a QR scan endpoint: receive a QR code string, look up the EventTicket, validate it belongs to the current Event and has not already been scanned, create an EventAttendance record. Return success with guest name and child name, or error if ticket invalid/already used/wrong event. Build a live event dashboard (Principal/event staff only) showing: Event.capacity, count of EventRegistration where status=registered, count of EventAttendance, and count of registered with no attendance (no-show). Build a post-event PDF report endpoint aggregating these counts with a per-registration breakdown. Write tests for duplicate scan rejection and the live count aggregations. done

# 3. Sprint 29 — Examination Hall Management

Goal: register exam halls, auto-allocate student seats, assign invigilators, generate digital admit cards and printable seating plans.

P5-EH-01 (13 pts) ¦ Sprint 29

As a exam administrator I want to register exam halls with their layout and automatically allocate seats to all students for a given exam So that every student has a confirmed hall and seat number without manual assignment

Acceptance criteria: - Register halls with name, capacity, and seat label format (A1, A2, B1...) - For a given exam, auto-allocate all enrolled students across available halls - Option to mix students from different classes in the same hall to prevent copying - Special needs students (front row, near exit) placed correctly - Admin can manually override any individual seat assignment after auto-allocation - Digital admit card generated per student showing exam, date, time, hall, and seat

Claude Code prompt: Build an ExamHall model (id, schoolId, name, building, floor, capacity, rowCount, columnCount) and an ExamSeat model (id, examHallId, seatLabel, rowNumber, columnNumber). Build an ExamSeatAllocation model (id, examId FK to Phase 1 Exam model, examHallId, examSeatId, studentId, specialNeeds boolean). Implement auto-allocation: given an examId, query all enrolled students for that exam's class sections. Sort students — specialNeeds=true first (assign front-row seats), then fill remaining seats. If mixClasses=true, interleave students from different classSections before filling seats. Fill ExamHall to capacity before moving to the next. Generate an AdmitCard record (id, examSeatAllocationId, generatedAt) and notify student and guardian with hall name, seat label, exam date and time. Build a manual override: allow admin to swap a student's ExamSeatAllocation to a different ExamSeat within the same or different ExamHall. Write tests for the auto-allocation filling order, the special-needs front-row placement, and the class-mixing interleave logic. done

P5-EH-02 (8 pts) ¦ Sprint 29

As a exam administrator I want to assign invigilators to each exam hall and generate printable seating plans So that invigilators know their hall and have a clear seating plan to verify students

Acceptance criteria: - Assign one or more staff as invigilators per hall per exam - Invigilators automatically notified with hall, exam name, date, time, and student count - Printable seating plan per hall — grid layout with student name and index number at each seat - Alphabetical entry list per hall for identity verification at the door - Exam day dashboard showing all halls, invigilators, student counts, and times

Claude Code prompt: Build an ExamInvigilator model (id, examId, examHallId, staffId). On ExamInvigilator creation, notify the staff member via Notification Service with hall name, exam name, date, start time, and student count for that hall. Build a seating plan PDF generator: for a given examId + examHallId, render a grid (rowCount x columnCount) with each cell showing the ExamSeat.seatLabel and the assigned student's name and index number. Use the existing PDF generation pipeline. Build an entry list PDF: alphabetical list of all students in that hall with seat label, for door verification. Build an exam day dashboard (Principal/ExamAdmin only) showing all ExamHall rows for the exam with: hall name, assigned invigilator names, ExamSeatAllocation count, and exam start/end time. Write a test for the seating plan grid layout correctness (correct student at correct seat coordinates). done

# 4. Sprint 30 — Visitor Management

Goal: complete visitor workflow — sign in with purpose and host, digital badge with QR, host notification, sign out, overstay alert, blocked visitor list, immutable audit log.

P5-VM-01 (13 pts) ¦ Sprint 30

As a security or reception staff I want to sign in every visitor with their details and automatically notify the person they are meeting So that no visitor enters the school without being logged and their host being informed

Acceptance criteria: - Record visitor name, ID number, purpose, visitor type, and host (staff member they are meeting) - Host automatically notified via push/SMS when visitor signs in - System generates a digital visitor badge with name, photo (optional), purpose, host, and time-limited QR code - Pre-registration allows expected visitors to be signed in faster - Visitor signs out on departure — system records duration - Overstay alert fires if visitor has not signed out by expected departure time - Blocked visitor list — alert fires if a blocked person attempts to sign in

Claude Code prompt: Build a Visitor model (id, schoolId, fullName, idNumber, idType: NIC/Passport/Other, visitorType: enum Parent/GovernmentOfficial/Contractor/JobApplicant/Other, photoUrl nullable, isBlocked boolean). Build a VisitorLog model (id, visitorId, purpose, hostStaffId FK Staff, expectedDepartureTime, signedInAt, signedInById, signedOutAt, signedOutById, badgeQrCode unique time-limited). On sign-in: check isBlocked flag — if true, block sign-in and alert security and Principal. If not blocked, create VisitorLog, generate a badgeQrCode (JWT with expiry = expectedDepartureTime), and notify the host via Notification Service. Build pre-registration: a staff member can create a PreRegisteredVisitor (visitorDetails + expectedDate + hostStaffId); on the visitor's arrival, the sign-in form pre-fills from this record. Build a scheduled job checking VisitorLog rows where signedOutAt IS NULL and expectedDepartureTime < now — notify security and Principal. Build an immutable append-only VisitorLog (no update/delete on sign-in details; only signedOutAt can be set once). Write tests for the blocked-visitor alert, the overstay detection job, and the badge QR expiry time. done

P5-VM-02 (5 pts) ¦ Sprint 30

As a principal I want to search and review the complete visitor log and maintain a blocked visitor list So that I have full audit visibility of everyone who enters the school and can prevent unwanted visitors

Acceptance criteria: - Complete immutable visitor log searchable by name, date, purpose, or host - Daily auto-compiled visitor summary report - Admin can add any person to the blocked visitor list with a reason - Blocked visitors trigger an immediate alert to security when they attempt to sign in

Claude Code prompt: Build a Principal/SecurityOfficer-only visitor log search endpoint filtering VisitorLog by visitorId (name search via Visitor.fullName), date range, purpose, and hostStaffId. Build a daily summary job compiling all VisitorLog records for the day into a DailyVisitorSummary (totalVisitors, byType breakdown, averageDuration, overstayCount) and notify the Principal. Build an admin UI for the blocked visitor list — add a person by name and ID number with a reason, setting Visitor.isBlocked=true. If the person has no existing Visitor record, create one with isBlocked=true. Write a test for the search query filters and the blocked-visitor sign-in rejection flow. done

# 5. Sprint 31 — Parent Portal Enhancements

Goal: PTM slot booking, teacher appointment requests, feedback/complaint submission with response tracking, and digital consent forms with parent digital signature.

P5-PP-01 (13 pts) ¦ Sprint 31

As a parent I want to book a time slot with my child's teachers for parent-teacher meetings and receive a confirmed appointment So that I can plan my PTM visit and both the teacher and I know exactly when we are meeting

Acceptance criteria: - Admin creates a PTM event with date and configurable slot duration per teacher - Each teacher confirms their available slots - Parent books a slot with any teacher they want to meet — first come first served - Both parent and teacher receive confirmation notification - Parent can cancel up to a configurable time before the meeting — slot reopens - Teacher sees their full PTM schedule with parent names and which child each meeting is about - Automated reminder to both parties 24 hours before

Claude Code prompt: Build a PTMEvent model (id, schoolId, name, date, slotDurationMinutes, status: draft/published). Build a PTMTeacherAvailability model (id, ptmEventId, teacherId, startTime, endTime — defines the teacher's available window for the day). Build a PTMSlot model (id, ptmEventId, teacherId, slotStartTime, slotEndTime, status: available/booked). On PTMEvent publish, generate PTMSlot rows for each teacher based on their PTMTeacherAvailability window and slotDurationMinutes. Build a PTMBooking model (id, ptmSlotId, guardianId, studentId, bookedAt, status: confirmed/cancelled). On booking: set PTMSlot.status=booked, notify teacher and guardian with slot time, teacher name, and student name. On cancellation: set PTMSlot.status=available, notify teacher of cancellation. Build a scheduled job running 24 hours before each PTMEvent.date notifying all PTMBooking confirmed parties. Build a teacher-facing PTM schedule view showing their PTMSlot rows with bookedBy guardian name and student name for the day. Write tests for slot availability enforcement (a booked slot cannot be double-booked), cancellation slot re-opening, and the 24-hour reminder job. done

P5-PP-02 (8 pts) ¦ Sprint 31

As a parent I want to submit feedback or a complaint and track its status until it is resolved So that I have a formal channel to raise concerns and I can see what is happening with my submission

Acceptance criteria: - Submit feedback or complaint with subject, message body, and category (Academic/Facilities/Staff/Other) - System auto-sends acknowledgement with a reference number - Feedback routed to Principal automatically - Principal or designated staff responds through the system - Parent sees status: Received, Under Review, Resolved - Principal dashboard shows all feedback with status and response time

Claude Code prompt: Build a ParentFeedback model (id, schoolId, guardianId, studentId nullable, subject, body, category: enum Academic/Facilities/Staff/Other, status: Received/UnderReview/Resolved, referenceNumber unique auto-generated, submittedAt). Build a FeedbackResponse model (id, parentFeedbackId, respondedById, responseBody, respondedAt). On ParentFeedback creation: auto-generate a referenceNumber (e.g. FB-2026-0001), set status=Received, notify Principal via Notification Service, and send an acknowledgement notification to the guardian with the referenceNumber. Build a Principal-facing feedback management UI showing all ParentFeedback rows with status, category, and submittedAt, filterable by status and category. Build a response action: Principal creates a FeedbackResponse, sets ParentFeedback.status=Resolved, and notifies the guardian with the response text. Build a guardian-facing status view showing their ParentFeedback rows with status and response when available. Write tests for reference number uniqueness, the Principal notification on creation, and the guardian notification on resolution. done

P5-PP-03 (13 pts) ¦ Sprint 31

As a admin I want to create digital consent forms and collect parent digital signatures with automatic reminders So that no student participates in a trip or event without a signed parental consent on record

Acceptance criteria: - Create consent form with title, description, and target audience (all parents, specific grades, or specific students) - Form sent to relevant parents via push notification - Parent reads and digitally signs (or declines) via the PWA - Automated reminder to parents who have not yet responded before the deadline - Admin sees consent status per student: signed, declined, or pending - One-click reminder to all pending parents - All signed forms retained permanently as legal records with timestamp and guardian identity

Claude Code prompt: Build a ConsentForm model (id, schoolId, title, description, targetType: enum AllParents/SpecificGrades/SpecificStudents, targetGrades int[] nullable, targetStudentIds uuid[] nullable, deadline date, createdById). Build a ConsentResponse model (id, consentFormId, guardianId, studentId, response: enum Signed/Declined, reason text nullable, respondedAt, ipAddress). On ConsentForm creation, resolve target recipients (all guardians of students in targetGrades, or specific students) and notify each via Notification Service. Build a guardian-facing consent form view showing pending forms with a Sign and Decline button. On Sign: create ConsentResponse with response=Signed, store respondedAt and ipAddress as the digital signature record. Build a scheduled reminder job running daily: for each ConsentForm where deadline > today, query students with no ConsentResponse — notify their guardians. Build an admin consent dashboard per form: table of all target students with guardian name and response status, and a Remind All Pending button triggering immediate notification to all pending guardians. Enforce append-only on ConsentResponse (a guardian cannot change a signed consent — create a new form if needed). Write tests for target resolution (specific grades returns correct guardian set), duplicate response prevention, and the pending reminder job filter logic. done

# 6. Phase 5 Backlog Summary

| Sprint / Module | Stories | Points | Focus |
| --- | --- | --- | --- |
| Sprint 28 — Events & Calendar | 2 | 21 | Event workflow, parent registration, QR tickets, attendance tracking |
| Sprint 29 — Exam Hall Management | 2 | 21 | Hall setup, auto seat allocation, invigilator assignment, admit cards, seating plans |
| Sprint 30 — Visitor Management | 2 | 18 | Sign-in/out, badge, host notification, overstay alert, blocked list, audit log |
| Sprint 31 — Parent Portal | 3 | 34 | PTM booking, feedback/complaints, digital consent forms |

Total Phase 5: 9 stories, approximately 94 story points, 4 two-week sprints (~8 weeks).

## Complete System — All Phases

| Phase | Stories | Points | Sprints | Duration |
| --- | --- | --- | --- | --- |
| Phase 1 — Core System | 62 | ~358 | 14 | ~28 weeks |
| Phase 2 — New Features | 21 | ~137 | 7 | ~14 weeks |
| Phase 3 — Sports + Lab | 16 | ~157 | 6 | ~12 weeks |
| Phase 4 — (planned) | TBD | TBD | TBD | TBD |
| Phase 5 — Engagement & Ops | 9 | ~94 | 4 | ~8 weeks |
| TOTAL (ex Phase 4) | 108 | ~746 | 31 | ~62 weeks |

Every story includes a Claude Code prompt (purple block) ready to paste into Claude Code. Prompts reference Phase 1 models (Guardian, Student, Staff, Notification Service, Fee, Exam) by name — review your Phase 1 codebase for exact naming before pasting.

End of Document — SIMS Phase 5 Sprint Plan v1.0