PHASE 3 — LAB MANAGEMENT MODULE

SPRINT DELIVERY PLAN

With Claude Code Prompts per Story

Sprints 24–26  |  Version 1.0  |  2026

Runs alongside Phase 3 Sports (Sprints 21–23)

Companion to: Phase 3 Lab Management SRS v1.0

# Table of Contents

Table of Contents	1

1. Delivery Overview	1

1.1 Context	1

1.2 Sprint Plan	1

1.3 Velocity	1

1.4 Full System Timeline	1

2. Sprint 24 — Lab Setup, Scheduling & Master Inventory	1

3. Sprint 25 — Session Management, Damage Tracking & Experiment Records	1

4. Sprint 26 — Student Lab Reports, Views & Principal Dashboard	1

5. Lab Module Backlog Summary	1

Complete System — All Phases	1

# 1. Delivery Overview

## 1.1 Context

The Lab Management module runs in parallel with Phase 3 Sports (Sprints 21-23) if team capacity allows, or sequentially after Sports completes. It adds 3 sprints (24-26) covering lab setup, scheduling, equipment management, experiment records, and student lab reports.

## 1.2 Sprint Plan

| Sprint | Focus | Scope |
| --- | --- | --- |
| Sprint 24 | Lab Setup + Scheduling + Inventory | Lab registration, booking system, conflict detection, master inventory management by Lab In-Charge |
| Sprint 25 | Session Management + Damage Tracking | Equipment usage per session, damage/loss reporting, inventory auto-update, experiment records |
| Sprint 26 | Student Lab Reports + Views | Lab report assignment, digital submission, grading, student/parent views, Principal dashboard |

## 1.3 Velocity

Assumed velocity: 40 story points per sprint. Total: 9 stories, approximately 89 story points, 3 sprints (~6 weeks).

## 1.4 Full System Timeline

| Phase | Stories | Points | Sprints | Duration |
| --- | --- | --- | --- | --- |
| Phase 1 — Core System | 62 | ~358 | 14 | ~28 weeks |
| Phase 2 — New Features | 21 | ~137 | 7 | ~14 weeks |
| Phase 3 — Sports Module | 8 | ~73 | 3 | ~6 weeks |
| Phase 3 — Lab Module | 9 | ~89 | 3 | ~6 weeks |
| TOTAL | 100 | ~657 | 27 | ~54 weeks |

# 2. Sprint 24 — Lab Setup, Scheduling & Master Inventory

Goal: register all labs, build the booking system linked to the timetable, and give the Lab In-Charge full master inventory management.

P3-LB-01 (8 pts) ¦ Sprint 24

As a principal or admin I want to register all school labs and specialist rooms with their type, capacity, and assigned Lab In-Charge So that every lab is tracked and manageable in the system

Acceptance criteria: - Register each lab with name, type (Science/Computer/Language/Art/Other), capacity, room number, and Lab In-Charge - Lab types are configurable — school can add custom types - School-wide lab directory shows all labs with current availability status - Lab In-Charge can mark a lab as under maintenance, blocking all bookings for that period

Claude Code prompt: Build a Lab model (id, name, labType: enum + configurable via LabType model, capacity, roomNumber, labInChargeId FK Staff, isUnderMaintenance boolean). Build a LabType model (id, name, schoolId) seeded with 5 defaults (Science, Computer, Language, Art, Other) and allowing school-specific additions. Build an admin CRUD UI for lab registration and a Lab In-Charge toggle for maintenance mode. Build a lab directory page showing all labs with their labType, capacity, Lab In-Charge name, and a live availability badge (Available/Booked/Maintenance) based on current time slot bookings. Write a test confirming maintenance mode blocks booking creation for that lab. done

P3-LB-02 (13 pts) ¦ Sprint 24

As a subject teacher I want to book a lab for my class, linked to my timetable slot, with automatic conflict detection So that my class has guaranteed access to the lab I need without double-booking

Acceptance criteria: - Book a lab for a specific date, period, class section, and subject — linked to a timetable slot - System blocks double-booking the same lab in the same date+period - Lab In-Charge is automatically notified of every confirmed booking - Teacher can cancel a booking with Lab In-Charge notified automatically - Recurring weekly booking option for the whole term - Lab timetable view shows all bookings per lab per week

Claude Code prompt: Build a LabBooking model (id, labId, timetableEntryId nullable, classSectionId, subjectId, teacherId, date, periodNumber, status: confirmed/cancelled). On creation, validate no other LabBooking exists for the same labId+date+periodNumber with status=confirmed — return 409 if conflict detected. On confirm, send a notification to the Lab In-Charge via the Notification Service. On cancel, notify the Lab In-Charge automatically. Build a recurring booking option creating LabBooking rows for every matching weekday+period in the term date range. Build a lab-specific weekly timetable view (7 columns = days, rows = periods) showing which class/teacher has each slot. Write tests for the conflict detection (same lab same slot), the cancellation notification, and the recurring booking generation count. done

P3-LB-03 (13 pts) ¦ Sprint 24

As a lab in-charge I want to manage the complete equipment inventory for my lab including stock levels, conditions, and low-stock alerts So that I always know exactly what equipment we have, what condition it is in, and when we are running low

Acceptance criteria: - Register equipment with name, category, quantity, unit, condition (Good/Fair/Poor), serial number, and purchase date - Equipment categories are configurable per lab type - System alerts Lab In-Charge when consumable stock falls below a minimum level - Condition can be updated at any time with history retained - Damaged or lost items can be written off with a reason logged - Full inventory report exportable as PDF or Excel

Claude Code prompt: Build an Equipment model (id, labId, name, categoryId, quantity, unit, condition: enum Good/Fair/Poor, serialNumber nullable, purchaseDate, minStockLevel nullable). Build an EquipmentCategory model (id, labType, name) seeded with defaults per lab type (Science: Glassware/Instruments/Chemicals/Safety; Computer: Hardware/Peripherals; Art: Paints/Canvas/Tools; Language: Headsets/AudioStations). Build a Lab In-Charge-facing CRUD UI for equipment management. Add an EquipmentConditionHistory model tracking every condition change with timestamp and changedById. Build a daily scheduled job checking quantity <= minStockLevel for consumable items and notifying the Lab In-Charge. Build a write-off action creating an EquipmentWriteOff record (equipmentId, quantity, reason, writtenOffById, writtenOffAt) and reducing equipment.quantity. Build a report endpoint returning all Equipment rows with current condition and lowStock flag, exportable via existing PDF/Excel pipeline. Write tests for the low-stock alert trigger and the write-off quantity reduction. done

# 3. Sprint 25 — Session Management, Damage Tracking & Experiment Records

Goal: teacher logs equipment used per session, reports damage or missing items, and records what experiment was conducted. Damage auto-updates inventory. Lab In-Charge and Principal see all damage history.

P3-LB-04 (13 pts) ¦ Sprint 25

As a subject teacher I want to log equipment usage and report any damage or missing items after each lab session So that inventory stays accurate and any damage is immediately visible to the Lab In-Charge and Principal

Acceptance criteria: - After a lab session, teacher logs which equipment was used and quantities consumed - Teacher flags any item as Damaged or Missing, optionally noting which student was responsible - Damage/missing report auto-notifies Lab In-Charge and Principal immediately - Consumable usage and damage/loss automatically updates master inventory stock levels - All damage reports are permanently logged and immutable

Claude Code prompt: Build a SessionEquipmentUsage model (id, labBookingId, equipmentId, quantityUsed, submittedById, submittedAt) and a EquipmentDamageReport model (id, labBookingId, equipmentId, reportType: enum Damaged/Missing, quantity, responsibleStudentId nullable, notes, reportedById, reportedAt). Build a teacher-facing post-session form pre-populated with the lab's equipment list. On submission: (1) reduce equipment.quantity by quantityUsed for consumables; (2) for Damaged/Missing reports, further reduce equipment.quantity by the damage quantity and create an EquipmentDamageReport; (3) notify Lab In-Charge and Principal via Notification Service with lab name, item name, type (Damaged/Missing), and quantity. Enforce append-only on EquipmentDamageReport (no update/delete). Build a Lab In-Charge and Principal view showing all EquipmentDamageReport rows filterable by lab, date range, and reportType. Write tests for the inventory auto-reduction on usage submission, the damage notification dispatch, and the append-only constraint. done

P3-LB-05 (8 pts) ¦ Sprint 25

As a subject teacher I want to record what experiment was conducted in each lab session So that there is a permanent academic record of every lab session, similar to the class diary

Acceptance criteria: - Log experiment name, objective, procedure summary, and outcome per session - Experiment log auto-linked to the lab booking — date, class, subject, and lab pre-filled - Attach experiment worksheets, result sheets, or photos - System reminds teacher of unlogged sessions at end of day - Section Head and Principal can view all experiment logs - Full searchable history of all experiments per subject per class per year

Claude Code prompt: Build an ExperimentLog model (id, labBookingId, experimentName, objective, procedureSummary, outcome, attachmentUrls[], loggedById, loggedAt). Build a teacher-facing experiment log form linked from the LabBooking record, pre-filling date, classSectionId, subjectId, labId, and teacherId from the booking. Support file attachment via the existing file storage service. Build a nightly job checking all LabBooking records for the day (status=confirmed, date=today) against ExperimentLog; any booking with no ExperimentLog past end of period is flagged as a MissingLabLog and surfaced in the teacher's free-period pending tasks (reuse Phase 2 ACAD-091 pattern). Build a Section Head/Principal view with full experiment log history filterable by lab, subject, class, and date range. Write a test for the missing-log detection query and the pre-fill logic from booking data. done

# 4. Sprint 26 — Student Lab Reports, Views & Principal Dashboard

Goal: teacher assigns lab reports, students submit digitally, teacher grades with feedback, student and parent views are complete, and the Principal has a full lab overview dashboard.

P3-LB-06 (13 pts) ¦ Sprint 26

As a subject teacher I want to assign a lab report after each experiment and grade student submissions with feedback So that every lab session has an assessed outcome and students get timely, specific feedback

Acceptance criteria: - Create a lab report assignment linked to the experiment session with title, instructions, due date, and marking scheme - Students auto-notified of the assignment with due date - Teacher sees submission status per student: pending, submitted, late, or graded - Teacher assigns grade and written feedback per student - Student and parent notified when graded - Lab report grade can optionally feed into the term assessment marks

Claude Code prompt: Build a LabReportAssignment model (id, experimentLogId, classSectionId, subjectId, title, instructions, dueDate, markingScheme text, includeInTermAssessment boolean) and a LabReportSubmission model (id, labReportAssignmentId, studentId, content text, fileUrls[], submittedAt, status: pending/submitted/late/graded, grade, feedback, gradedById, gradedAt). On LabReportAssignment creation, notify all enrolled students in the classSectionId via Notification Service with assignment title and dueDate. Build a teacher roster view per assignment showing submission status per student (pending = no submission and before due; late = no submission and past due; submitted = submission exists; graded = grade IS NOT NULL). Build teacher grading UI with grade input and feedback text per student. On grade save, notify the student and their linked guardians. If includeInTermAssessment=true, create or update a Mark record in the Phase 1 Grades module (reuse the Mark model from CORE-041) for that student+subject+term with the lab report grade. Write tests for the late-status computation, the grading notification dispatch, and the term assessment mark creation when includeInTermAssessment is true. done

P3-LB-07 (8 pts) ¦ Sprint 26

As a student I want to submit my lab report digitally and track its status So that I can complete lab work through the system and know exactly where my submission stands

Acceptance criteria: - View all pending and past lab report assignments for my subjects - Submit as text, PDF, image, or file - See my submission status: pending, submitted, late, or graded - Receive notification when my report is graded with my grade and feedback - Parent can see my submission status and grade

Claude Code prompt: Build a student-facing lab report list view showing all LabReportAssignment rows for the student's enrolled class sections, sorted by dueDate. For each assignment, show current status badge and a submit action if not yet submitted. Build submission form supporting text, file, and image upload via existing file storage. Build a parent-facing read-only equivalent filtered to their linked child via Phase 1 Guardian-Student relationship. Enforce access control: student can only view assignments for their own classSectionId and submit only their own LabReportSubmission. Write a test confirming a student cannot view or submit for a class section they are not enrolled in. done

P3-LB-08 (8 pts) ¦ Sprint 26

As a principal I want to see a complete lab management overview across all labs, equipment, and academic outcomes So that I have full visibility into lab usage, equipment health, and student lab performance in one place

Acceptance criteria: - Lab utilisation dashboard: how often each lab is booked vs available this term - Equipment health summary: items in Poor condition, low-stock items, recent damage reports - Experiment coverage: which classes have used which labs this term - Lab report performance: average grades and submission rates per class per subject - All views filterable by lab, subject, class, and date range

Claude Code prompt: Build a Principal-only Lab Overview dashboard aggregating four read models: (1) LabUtilisation: for each lab, count of LabBooking rows this term vs total available slots (working days x periods); (2) EquipmentHealth: count of Equipment rows by condition (Good/Fair/Poor), count of items below minStockLevel, and count of EquipmentDamageReport rows this term by reportType; (3) ExperimentCoverage: matrix of classSectionId x labId showing count of ExperimentLog entries this term; (4) LabReportPerformance: per classSectionId per subjectId, average grade from LabReportSubmission where status=graded, and submission rate (submitted+graded / total enrolled). All four panels should be filterable by lab, subject, classSectionId, and date range. Write tests for each aggregation query against seeded data. done

# 5. Lab Module Backlog Summary

| Sprint | Stories | Points | Focus |
| --- | --- | --- | --- |
| Sprint 24 — Setup, Scheduling, Inventory | 3 | 34 | Lab registration, booking with conflict detection, master inventory management |
| Sprint 25 — Session Management + Experiments | 2 | 21 | Equipment usage logging, damage tracking, experiment records |
| Sprint 26 — Lab Reports + Views | 3 | 29 | Lab report assignment, student submission, grading, Principal dashboard |

Total Lab Module: 8 stories, approximately 84 story points, 3 two-week sprints (~6 weeks).

## Complete System — All Phases

| Phase | Stories | Points | Sprints | Duration |
| --- | --- | --- | --- | --- |
| Phase 1 — Core System | 62 | ~358 | 14 | ~28 weeks |
| Phase 2 — New Features | 21 | ~137 | 7 | ~14 weeks |
| Phase 3 — Sports Module | 8 | ~73 | 3 | ~6 weeks |
| Phase 3 — Lab Module | 8 | ~84 | 3 | ~6 weeks |
| TOTAL | 99 | ~652 | 27 | ~54 weeks |

Every story includes a Claude Code prompt (purple block) ready to paste into an AI coding assistant. Prompts reference Phase 1 models (Lab, Equipment, LabBooking, Notification Service, Mark) by name — review your Phase 1 codebase for exact naming before pasting.

End of Document — SIMS Phase 3 Lab Sprint Plan v1.0