PHASE 3 — SPORTS & CO-CURRICULAR

SPRINT DELIVERY PLAN

With Claude Code Prompts per Story

Sprints 21–23  |  Version 1.0  |  2026

Implement AFTER Phase 2 (Sprints 14–20) is complete

Companion to: Phase 3 Sports SRS v1.0

# Table of Contents

Table of Contents	2

1. Delivery Overview	3

1.1 Context	3

1.2 Sprint Plan	3

1.3 Velocity	3

2. Sprint 21 — Sport Setup & Match Logging	4

3. Sprint 22 — Performance Analysis	6

4. Sprint 23 — Student & Parent Views + Access Hardening	8

5. Phase 3 Backlog Summary	10

# 1. Delivery Overview

## 1.1 Context

Phase 3 is a standalone Sports Management module added to SIMS after Phase 2 is complete. It runs for 3 two-week sprints (~6 weeks). Phase 1 (Sprints 0-13), Phase 2 (Sprints 14-20), Phase 3 (Sprints 21-23) gives a full system across 24 sprints (~48 weeks).

## 1.2 Sprint Plan

| Sprint | Focus | Scope |
| --- | --- | --- |
| Sprint 21 | Sport Setup + Match Logging | Sport/team creation, coach assignment, student enrollment, match/event result logging, individual performance entry |
| Sprint 22 | Performance Analysis | Week-by-week trends, year-on-year comparison, trend flags, personal bests, team overview, school dashboard |
| Sprint 23 | Student & Parent Views + Alerts | Student self-view, parent view, declining performer alert, school sports board, access control hardening |

## 1.3 Velocity

Assumed velocity: 40 story points per 2-week sprint. Total Phase 3: 11 stories, approximately 98 story points, 3 sprints (~6 weeks). Full system total: 94 stories, ~593 points, 24 sprints (~48 weeks).

# 2. Sprint 21 — Sport Setup & Match Logging

Goal: build the sport/team structure, coach assignment, student enrollment, and the match result + individual performance entry flow.

P3-SP-01 (8 pts) ¦ Sprint 21

As a principal or section head I want to create a sport, assign a coach, and enroll students into the team So that the sports program is structured and tracked from day one

Acceptance criteria: - Create a sport with name, sport type (from fixed list of 13), season dates - Assign a staff member as coach per sport - Coach or admin can enroll students into the sport team - Students can be enrolled in multiple sports - Principal sees a sports directory showing all active sports, coaches, and roster sizes

Claude Code prompt: Build a Sport model (id, name, sportType: enum of 13 types, seasonStart, seasonEnd, coachId FK to Staff). Build a SportEnrollment model (sportId, studentId, enrolledAt). Build a SportType enum seeding the 13 types with their fixed metric definitions in a SportMetric config table (sportType, metricName, unit, isTimeBased, isDistanceBased). Build an admin UI for sport creation with sport-type selector, coach picker, and student roster manager. Build a Principal-only sports directory page listing all Sports with coach name and enrollment count. Write a test confirming a student can be enrolled in multiple sports and a sport cannot be created without a valid sportType. done

P3-SP-02 (5 pts) ¦ Sprint 21

As a coach I want to log a match or event and enter team result So that there is a complete record of every match the team plays

Acceptance criteria: - Create a match/event with date, opponent, venue, match type (friendly/inter-school/tournament/internal) - Enter team result: Win/Loss/Draw/No Result and team score - Add free-text notes about the match - Match record is visible to Principal, Section Head, and the Coach

Claude Code prompt: Build a Match model (id, sportId, date, opponent, venue, matchType: enum, teamResult: enum Win/Loss/Draw/NoResult, teamScore text, notes text). Restrict Match creation and edit to the Coach assigned to that Sport (and Principal/Admin). Build a Coach-facing match log UI with a form for all fields. Build a match history list view filtered by sport, visible to Principal, Section Head, and the relevant Coach. Write a test confirming a Coach can only create matches for their own assigned sport. done

P3-SP-03 (13 pts) ¦ Sprint 21

As a coach I want to enter individual performance metrics for each student after a match So that I have a precise record of how every student performed

Acceptance criteria: - For each enrolled student, enter values per the sport's fixed metric set - Students who did not participate can be left blank - System auto-flags personal bests for time/distance/height sports - Student total is not entered — metrics are entered individually - Coach can save as draft and submit later

Claude Code prompt: Build a StudentMatchPerformance model (id, matchId, studentId, metricValues: JSONB keyed by metricName). Build a performance entry grid UI showing enrolled students as rows and the sport's fixed metrics as columns (resolved from SportMetric config for that sportType). Validate each metric value: non-negative for counts, positive for times/distances. Auto-compute isPersonalBest per time/distance/height metric by comparing against the student's prior StudentMatchPerformance records for the same sport and metric this season. Support draft save (status='draft') and final submit (status='submitted'). Build a 48-hour edit window: after submit, allow edits within 48 hours; after that, edits require an admin override flag. Write tests for the personal best flag computation and the 48-hour edit window enforcement. done

# 3. Sprint 22 — Performance Analysis

Goal: build the automatic analysis engine — week-by-week trends, year-on-year comparison, trend flags, top performers, and team overview. No extra manual input required — all analysis runs from data already entered by the coach.

P3-PA-01 (13 pts) ¦ Sprint 22

As a coach I want to see each student's week-by-week performance trend and an automatic improving/stable/declining flag So that I know at a glance which students are progressing and which need attention

Acceptance criteria: - Rolling weekly average per metric per student computed automatically - Trend flag: Improving, Stable, or Declining based on last 4 match performances - Season average per metric per student shown alongside the trend - Personal best record per metric per student shown - Coach sees this for all students in their sport

Claude Code prompt: Build a weekly analytics job computing per student per metric across all their StudentMatchPerformance records: (1) rollingAvg over last 4 matches; (2) trendFlag — Improving if last 2 averages are higher than prior 2, Declining if lower, Stable otherwise; (3) seasonAvg across all matches this season; (4) personalBest = best single-match value for the metric this season. Store computed results in a SportStudentSnapshot (studentId, sportId, metricName, weekEnding, rollingAvg, trendFlag, seasonAvg, personalBest). Build a Coach-facing student performance dashboard showing these snapshots as a table with colour-coded trend flags. Write tests for the trendFlag computation at each of the three states using seeded match sequences. done

P3-PA-02 (13 pts) ¦ Sprint 22

As a principal I want to see a year-on-year performance comparison per student and a school-wide sports overview So that I can identify consistently strong athletes and sports teams that are improving or declining

Acceptance criteria: - Per student per metric: this season's average vs last season's average - Auto-flag if significantly better or worse than last year (configurable threshold) - School-wide dashboard: all sports, team win rates, top 3 performers per sport per metric - Team year-on-year win rate comparison - Declining performer alert sent to coach when student's trend is Declining for 3+ consecutive matches

Claude Code prompt: Extend the SportStudentSnapshot to include lastSeasonAvg (queried from prior season's snapshots for the same student+sport+metric) and yearOnYearFlag (Better/Worse/Similar based on configurable threshold percentage). Build a Principal-only school sports dashboard aggregating: all Sport records with their team win rate (wins/total matches), top 3 SportStudentSnapshot records per sport per metric by seasonAvg, and yearOnYearFlag distribution. Build a year-on-year team comparison: compute this season's win rate vs last season's win rate per sport. Build a scheduled alert job: if a student's last 3 consecutive SportStudentSnapshot trendFlags are all 'Declining', create a CoachAlert (studentId, sportId, alertType='declining_trend') and notify the Coach via the Notification Service. Write tests for the yearOnYearFlag threshold calculation and the 3-consecutive-declining alert trigger. done

# 4. Sprint 23 — Student & Parent Views + Access Hardening

Goal: deliver student self-view, parent view, access control enforcement, and the optional public sports board.

P3-AV-01 (8 pts) ¦ Sprint 23

As a student I want to see my own sports performance history, trends, and year-on-year comparison So that I can track my own sporting progress and see where I am improving

Acceptance criteria: - Student sees all sports they are enrolled in - Per sport: match history, metrics per match, season average, personal bests, trend flag - Year-on-year comparison vs last season - Cannot see other students' detailed performance data

Claude Code prompt: Build a student-facing sports profile page showing all SportEnrollment rows for the logged-in student. For each sport, display their StudentMatchPerformance history (one row per match, metric columns), their SportStudentSnapshot season averages and trend flags, personal bests, and year-on-year comparison from lastSeasonAvg. Enforce access control: the student-facing query must filter by the authenticated studentId — a student cannot query another student's SportStudentSnapshot. Build a parent-facing equivalent restricted to the parent's linked child via the Phase 1 Guardian-Student relationship. Write a test confirming the student endpoint rejects requests where the queried studentId does not match the authenticated user. done

P3-AV-02 (8 pts) ¦ Sprint 23

As a principal I want to view a public-facing sports results board and enforce correct access across all roles So that I have full oversight and the right people see only what they should

Acceptance criteria: - Optional public sports board: team match results and top performers (no individual detailed metrics) - Coach can only access their own sport's data - Section Head sees sports within their grade range only - Subject teachers have no access to sports data unless also a coach - All access control tested and verified

Claude Code prompt: Build an optional PublicSportsBoard page (togglable per school in settings) showing Sport records with their team match results (Win/Loss/Draw scores) and the top 3 performer names per metric for the season — no individual per-match metric breakdowns visible on the public board. Implement and test RBAC for the sports module: (1) Coach endpoint returns 403 if requesting data for a sport where the authenticated user is not the assigned coach; (2) SectionHead endpoint filters Sport results to only include sports where enrolled students fall within the section head's configured grade range; (3) Teacher-role user returns 403 on all sports endpoints unless their staffId is a CoachId in the Sport table. Write integration tests for all three access control scenarios. done

P3-AV-03 (5 pts) ¦ Sprint 23

As a coach I want to receive an automatic alert when a student's performance is declining over 3 consecutive matches So that I can proactively support students before small slumps become bigger problems

Acceptance criteria: - Alert sent to Coach when a student's trend is Declining for 3+ consecutive match snapshots - Alert includes student name, sport, the specific metric declining, and the trend value - Alert fires once per student per declining episode — not every match - Coach can acknowledge the alert

Claude Code prompt: Build on the CoachAlert model created in P3-PA-02. Ensure the alert notification sent to the Coach includes: student name, sport name, the specific metric names with declining trend, and the last 3 values showing the decline. Add a CoachAlert acknowledgement action setting acknowledgedAt, suppressing repeat alerts for the same student+sport+metric combination until the trend recovers to Stable or Improving and then declines again. Write tests for the repeat-suppression logic and the recovery-then-redecline scenario. done

# 5. Phase 3 Backlog Summary

| Sprint | Stories | Points | Focus |
| --- | --- | --- | --- |
| Sprint 21 — Sport Setup + Match Logging | 3 | 26 | Foundation: sport structure, matches, individual performance entry |
| Sprint 22 — Performance Analysis | 2 | 26 | Analytics: weekly trends, year-on-year, team overview, alerts |
| Sprint 23 — Views + Access Hardening | 3 | 21 | Student/parent views, public board, RBAC enforcement |

Total Phase 3: 8 stories, approximately 73 story points, 3 two-week sprints (~6 weeks).

| Phase | Stories | Points | Sprints | Duration |
| --- | --- | --- | --- | --- |
| Phase 1 — Core System | 62 | ~358 | 14 | ~28 weeks |
| Phase 2 — New Features | 21 | ~137 | 7 | ~14 weeks |
| Phase 3 — Sports Module | 8 | ~73 | 3 | ~6 weeks |
| TOTAL | 91 | ~568 | 24 | ~48 weeks |

Every story includes a Claude Code prompt (purple block) ready to paste into an AI coding assistant. Prompts reference Phase 1 models (Student, Staff, Sport, Notification Service) by name — review your Phase 1 codebase for exact naming before pasting.

End of Document — SIMS Phase 3 Sprint Plan v1.0